Noteworthy Practices = (NP):

- LCLS Project “Safety Day of Awareness” in-progress (NP) – emphasis on safety from SLAC (Lab Director) to Turner. Turner safety score cards passed out to major subcontractors, along with OSHA pocket guide (NP).

- Very high awareness of safety noted, and many subcontractor safety representatives on site (NP)

From last week: Dirt-berm at FEH site – recommend adding a K-rail on heavy traffic side

Note K-rails added (5/16/07 jobsite walk)-- (NP)

Shaft install in-progress at Bldg. 3.1 jobsite (next to FEH site) – note spotter with worker on ladder (NP)

Drill rig used for sinking shafts at Bldg. 3.1 site. Per TCCO, potholing and utility survey conducted prior to drilling of shaft holes (NP).

Soil nail wall installation – air-track drill shown above used for drilling holes for the soil nails, which are then grouted.

NEH – concrete wall form hanging in-progress @ upper deck

Research Yard: BTH Slab, view looking into UH Portal (looking East)

BTH area in RSY (looking West) – crane being used for hanging of concrete wall forms (Area 2A)

UH Tunnel Portal (Access tunnel work suspended, focus is on this tunnel segment). 2nd Shift work in-progress.

# Text boxes

Name: J. Logan

Date: 5/16/07

LCLS Construction Safety Inspection Comments/Observations:

Site Work in-progress:

Work in-progress:

Research Yard: Form hang in-progress for wall pour (Conco)

NEH: forms being hung for upper wall pour (Conco)

PEP: Shafts being installed at Bldg. 3.1 site (adjacent to FEH – Malcolm Drilling). Soil nailing in-progress at FEH open cut excavation (Condon-Johnson).  Per TCCO, Cupertino electric is resuming work at the CUP site.

Time: 9:00 AM

Date: 3/22/07

DOE/SSO LCLS Construction Safety Inspection Log

Identified Hazards:

Hazard identified on JSA

Hazard Controls in-place: Yes X    No ___

JSA Complete

Completed    Yes X      No ____

Completed for

Contractor  -- Permits approved

Yes X    No      N/A  excavation approved

Safety Process Observations:

- No safety findings

- Safety question NEH: does the fall protection anchor point on the NEH wall forms meet the Cal-OSHA 5,000 lb requirement?

- Safety stand-down meeting conducted at 7 AM for Turner and subcontractors. TCCO also holding safety subcontractor meeting (NP) – major site subcontractor safety personnel on jobsite.

Site Notes and Photographs

Front of Turner safety score card which was distributed to major subcontractors for grading their respective jobsites, as part of the safety stand-down/awareness process (NP):

Areas covered on card:

- Life Safety

- Administration

- Confined space

- Cranes & hoisting equipment

- Electrical

- Environmental

- Excavations

- Fall protection

- Fire protection

- Hand & Power Tools

- Hazcomm

- Housekeeping

- Ladders/stairs

- Medical/emergency

- Motorized equipment

- PPE

- Scaffolds

- Scissor/aerial lifts

- Site public protection

- Steel Erection

Safety Process Observations Follow-up (Previous Inspection)- all addressed

- K-rails added as recommended in 5/10/07 report at PEP road termination at the FEH – FEH/PEP ring road (see photo)

Conco fall protection – self-retracting lanyard and beam strap attached to top of form, add’l splice added on top of form sill – Safety Question: need to verify with SLAC that this meets OSHA anchor point requirement.(Ref. CCR T8, Article 24, 1670 (b)(10) – anchor point to be capable of supporting at least 5,000 lbs)