## Slide 1: Instrument Startup Schedule Transition to Operations
March 4, 2008
Project Director:
Deputy Project Director:
Chief Engineer:
Finance Manager:
J. Hastings
T. Fornek
N. Kurita
C. Lowe

## Slide 2: Project Schedule
2008 |  |  |  | 2009 |  |  |  | 2010 |  |  |  | 2011 |  |  |  | 2012 |  |  | 
1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4
CD-2a
CD-4c
CD-3a
CD-4b
CD-4a
CD-3b
CD-2b
CD-2a
CD-3a
CD-2b
CD-3b
CD-4a
CD-4b
CD-4c
XPP
CXI
XPP
CXI
XCS
XCS
XPP Early Science
CXI Early Science
Project complete
LUSI Critical Decision Dates

## Slide 3: Near & Far Hall Hutches and Beamline Layout
LCLS
LUSI
LUSI
LUSI

## Slide 4: Delivered at CD-4a, CCD-4b
Diffractometer system
  Kappa goniometer
  Tilt stage
  Detector mover
Beam optics, diagnostics
LUSI 2-d detector
Controls and data management
1.0 micron focused beam
Sample chamber
  Apertures
  Raster stage
  Port for particle injector
Precision instrument stand
Detector stage
LCLS 2-d detector
Beam diagnostics
Controls and data management
CD-4b CXI - Hutch 5
CD-4a XPP - Hutch 3

## Slide 5: CD-4a XPP Instrument
Monochromator, Emisison Spectrometer, Sample Environments, Small Angle Scattering and
Lasers are omitted – will share AMO laser

## Slide 6: CD-4b CXI Instrument
KB0.1, X-ray Focusing Lenses, Ion TOF, Cryo-Goniometer, Wavefront Sensor, Desorption-Ionization Laser, some slits and some diagnostics are omitted

## Slide 7: XPP X-ray Instrumentation Diagram

## Slide 8: Hutch #5 (FEH)
2 KB systems to produce 1000 and 100 nm focus
  Each KB deflects the beam and the sample chamber must move with the beam
Precision Instrument Stand holds the chamber and the detector stage
10 meters of space behind sample chamber
  Wavefront sensor to characterize the focus
  Diagnostics
Diagnostics
Slits

## Slide 9: Staff Transition to Operations
Project Management
  Project Director
    FY08, FY09 100%
    FY10, FY11 50%
    FY12 25%
  Deputy Project Director
    FY08,FY09,FY10,FY11 50%
    FY12 25%
  Chief Engineer
    FY08,FY09 100%
    FY10,FY11 50%
    FY12 25%
Instrument scientists
  FY08 100%
  FY09 75%
  FY10 50%
  FY11 25%
  FY12 12.5%